## Slide 1: AHAC Shelter update June 8, 2022
Housing Department

## Slide 2: Temporary Outdoor shelter
Temporary Outdoor Shelter is a place for people without permanent housing to safely sleep at night in temporary structures.
Request for Qualifications – July 2021
Request for Proposals – November 2021
Intent to Award to Central Oregon Villages – January 28, 2022
Contract for Phase 1 Approved by Council 6/1–not to exceed $45,300
Phase 1 work includes securing the site and extensive community engagement.
Phase 2 (if approved) would include up to 20 pallet shelters. Focus on women and children.
Housing department

## Slide 3: Location
Corner of Bear Creek and 27th
3.87 Acres
Larkspur Neighborhood
Site will be leased directly by Central Oregon Villages
Notes: At the conclusion of Phase 2, Council may consider Phase 2 20 bed Pallet shelter

## Slide 4: Franklin avenue shelter
Franklin Avenue Shelter is the temporary Turnkey site while Bend Value Inn is renovated. Renovations have commenced and are on schedule.
Update
  Purchased with General Funds 2022
  Move complete May 13th
  41 clients (7 children)
  24 rooms in use (including 2 ADA in the back building)
  REACH providing case management
  Family Kitchen providing daily meals
  Security on site overnight
  Housing staff meeting with businesses next week
  2 households have transitioned to permanent housing
  Transition back to Division 10/2022
Housing department

## Slide 5: 2nd Street shelter/ Navigation Center
Day services to begin mid June
City of Bend Facilities making minor repairs and painting
Shepherd’s House is actively addressing unauthorized camping in area.
5/31/22 (Tuesday): 88 guests
6/1/22 (Wednesday): 92 guests
6/2/22 (Thursday): 93 guests
6/3/22 (Friday): 93 guests
6/4/22 (Saturday): 90 guests
6/5/22 (Sunday): 94 guests
6/6/22 (Monday): 96 guests

## Slide 6: Former Bend value inn on division
Purchased by City with Turnkey funds (2021)
Utilized for overflow shelter during winter 2022
Renovation to be complete in October in 2022
Improvements include:
  Flooring replaced
  ADA compliant rooms
  Asphalt sawcut and removed where elevations will change for accessibility / future ramps
  Updated electric and room interiors